## Slide 1: Knowledge Discovery Game
User Guide

## Slide 2
Dimitar Bakardzhiev is an expert in managing successful and cost-effective technology development. With his blend of technical, managerial and operational expertise, he effectively combines the theory and practice of Agile and Kanban Method to deliver business results.
As a Kanban trainer, coach, expert Kanban practitioner and Brickell Key Award 2015 Finalist, Dimitar puts lean principles to work every day when managing complex software projects.
Dimitar has published David Anderson’s Kanban book as well as books on Lean, Theory of Constraints by Goldratt and Deming's Theory of Management in the Bulgarian language.
@dimiterbak

## Slide 3: Agenda
Play the Knowledge Discovery Game

## Slide 4
Knowledge Discovery Game is licensed under a Creative Commons Attribution-ShareAlike 4.0 International License. Customisation is encouraged!

## Slide 5
The goal of the Knowledge Discovery Game is to let people understand a knowledge discovery process.

## Slide 6: Learning outcomes
People feel happy when the knowledge needed to e discovered is minimised.
A them is most productive then the average Knowledge Discovery Efficiency (KEDE) is maximised.
It is possible to measure if people felt happy and were productive.

## Slide 9: Roles
Team member. Starts, moves and completes work items.
  Novice, existing knowledge H=1
  Competent, existing knowledge H=4
  Expert, existing knowledge H=9

## Slide 10: Setup (for each period)
Get into teams of 3 people.
Each team member to pick a role.
Generate a backlog of:
  10 clear features
  10 complicated features
  10 complex features
Leave the cards in their section of “Backlog” column.
Assign who will be working on what type of feature.

## Slide 11: Rules
You as a team have 10 days to finish 30 cards. Each day begins with a “daily meeting”. In your “daily meeting” each of the team members should follow the rules:
Do you have a card In Progress?
  If Yes then
    Acquire missing information from Google
    Cross the dots per the information you just acquired
  If No then
    Start a new card,
Check if you have the knowledge needed (existing + discovered)?
  If Yes then
    move the in Progress card into Done column
  If No then
    Leave the card in Progress

## Slide 12: Daily routine
New day
Do you have
a card in
Progress?
Start
new card
Google It
Move
the card to
Done
No
Yes
Do you
have the
Knowledge?
Yes
Leave
the card in
Progress
No
End of
Day
Cross
the dots

## Slide 13: After the game
Write into Done the number of cards delivered
Calculate Sum H, Average KEDE and Sum Cards
Answer how you felt while doing the activity by marking one of:
  Fun,
  boredom or
  anxiety?

## Slide 14: Debrief
In your teams, list and prepare to report back:
Concepts, practices, and outcomes simulated in the game
Your observations
Workplace parallels

## Slide 15: Period 1
Existing knowledge |  | Missing information | 
Novice | 1 | Complex | 10
Competent | 4 | Complicated | 5
Expert | 9 | Clear | 0

## Slide 16: Period 2
Existing knowledge |  | Missing information | 
Novice | 1 | Clear | 0
Competent | 4 | Complicated | 5
Expert | 9 | Complex | 10

## Slide 17: Period 3
Existing knowledge |  | Missing information | 
Novice | 1 | Clear | 0
Competent | 4 | Complex | 10
Expert | 9 | Complicated | 5

## Slide 18: Period 4
Existing knowledge |  | Missing information | 
Novice | 1 | Complicated | 5
Competent | 4 | Complex | 10
Expert | 9 | Clear | 0

## Slide 19: Discussion
Simulation results

## Slide 20
“System is not a sum of the behavior of its parts, it’s the product of their interactions.”
Russell L. Ackoff (1994)
https://www.youtube.com/watch?v=OqEeIG8aPPk
An event hosted by Clare Crawford-Mason and Lloyd Dobyns
to capture the Learning and Legacy of Dr. W. Edwards Deming.
Notes: https://www.youtube.com/watch?v=OqEeIG8aPPk

## Slide 21
“The goal is to make full use of the workers’ capabilities by building up a system that will allow the workers to display their full capabilities by themselves.”
Y. SUGIMORI, K. KUSUNOKI, F. CHO & S. UCHIKAWA (1977)
Toyota production system and Kanban system

## Slide 22: List your conclusions
Work